Team 38 – Patient & Insurance Management System

Weekly Standup Summary 9/25/2023

CSCI - P465/565 (Software Engineering I)

# Day 1 (09/25-Monday)

| Team Member | Notes and estimates | Active Tasks | Blocked Tasks | Closed Tasks |
| --- | --- | --- | --- | --- |
| Harshitha | Setting up a React.js development environment. | Yes |  |  |
| Rashmitha | Planned and structured how the data should be organized in the database | Yes |  |  |
| Zane | Generate API’s | Yes |  |  |
| Rishi | Create a new Flask project or initialize the project structure | Yes |  |  |

**Day 2** (09/26-Tuesday)

| Team Member | Notes and estimates | Active Tasks | Blocked Tasks | Closed Tasks |
| --- | --- | --- | --- | --- |
| Harshitha | Focused on creating the login and signup pages using React components | Yes |  |  |
| Rashmitha | Identified the tables, columns, and relationships necessary to support the project's requirements. | Yes |  |  |
| Zane | Frontend-Backend Routing | Yes |  |  |
| Rishi | Implement the logic that handles GET and POST requests for these routes | Yes |  |  |

**Day 3** (09/27-Wednesday)

| Team Member | Notes and estimates | Active Tasks | Blocked Tasks | Closed Tasks |
| --- | --- | --- | --- | --- |
| Harshitha | React components were created to structure and render the login and signup forms | Yes |  |  |
| Rashmitha | Created the actual database tables and defined their structures, including data types and relationships. | Yes |  |  |
| Zane | Integrate Frontend templates with Flask views | Yes |  |  |
| Rishi | Template Integration | Yes |  |  |

# Day 4 (09/28-Thursday)

| Team Member | Notes and estimates | Active Tasks | Blocked Tasks | Closed Tasks |
| --- | --- | --- | --- | --- |
| Harshitha | Components were connected to simulate user interactions and form submissions | Yes |  |  |
| Rashmitha | Ensured that user registration and login information could be stored in the database. | Yes |  |  |
| Zane | Implement form handling on the backend using Flask-WTF or other libraries for form processing. | Yes |  |  |
| Rishi | Implement form handling on the backend using Flask-WTF or other libraries for form processing. | Yes |  |  |

# Day 5 (09/29-Friday)

| Team Member | Notes and estimates | Active Tasks | Blocked Tasks | Closed Tasks |
| --- | --- | --- | --- | --- |
| Harshitha | Created and managed tasks, user stories, and sprints on the board to track progress. | Yes |  |  |
| Rashmitha | Necessary fields like username, email, and hashed passwords were set up to securely manage user data. | Yes |  |  |
| Zane | Test the complete login and signup process, ensuring that data is sent from the frontend to the backend and back, and that the forms work as expected. | Yes |  |  |
| Rishi | Prepare a brief summary of what you accomplished during the week and what remains to be done in the following weeks. | Yes |  |  |